Project Plan — CricVelo

Project Plan

CricVelo Platform

Prepared by Cognine

June 2026

Confidential — Internal Use Only

# Table of Contents

1. Project Overview	3

2. Development Timeline	3

3. Milestones	3

Milestone 0 — MVP Stabilisation	3

Milestone 1 — Team Management	4

Milestone 2 — Player Management	4

Milestone 3 — Statistics Engine	4

Milestone 4 — Discovery	5

Milestone 5 — Notifications	5

Milestone 6 — Tournament Foundation	5

Milestone 7 — Tournament Standings	5

Milestone 8 — Tournament Fixtures	6

Milestone 9 — Tournament Statistics	6

Milestone 10 — AuctionArena Import	6

Milestone 11 — Production Readiness	6

Milestone 12 — Product Polish	7

4. Deliverables	7

5. Risks	8

6. Mitigation Strategies	9

7. Tools & Technologies	9

8. Resource Utilization	10

ZZBODYSTARTZZ9417

Version: 1.0

      Date: June 2026

      Project Type: Academic / Capstone — Cricket Match Management Platform

## 1. Project Overview

CricVelo is a full-stack web application for cricket match management, built over a phased development timeline using AI-assisted development methodology. The project spans from MVP stabilisation through tournament management, data import, production readiness, and product polish.

## 2. Development Timeline

| Phase | Milestone | Duration (Estimate) |
| --- | --- | --- |
| 0 | MVP Stabilisation | 2 weeks |
| 1 | Team Management | 1 week |
| 2 | Player Management | 1 week |
| 3 | Statistics Engine | 1 week |
| 4 | Discovery | 1 week |
| 5 | Notifications | 1 week |
| 6 | Tournament Foundation | 2 weeks |
| 7 | Tournament Standings | 1 week |
| 8 | Tournament Fixtures | 1 week |
| 9 | Tournament Statistics | 1 week |
| 10 | AuctionArena Import | 2 weeks |
| 11 | Production Readiness | 1 week |
| 12 | Product Polish | 1 week |

Total estimated duration: 16 weeks

## 3. Milestones

### Milestone 0 — MVP Stabilisation

Goal: Ensure the core match creation, live scoring, and public scorecard are stable and bug-free before adding new features.

Deliverables:

- Multi-step match creation wizard with validation

- Draft auto-save and recovery

- Ball-by-ball scoring engine with undo

- Real-time scorecard viewer (public, no auth)

- Match lifecycle management (schedule → in-progress → completed)

- Match archive and soft delete

Status: Completed

### Milestone 1 — Team Management

Goal: Allow scorers/admins to maintain a reusable team roster that can be loaded into match creation.

Deliverables:

- Teams page with create/edit/delete

- TeamFormDialog with player list management

- LoadTeamDialog for importing saved teams into match wizard

- Team service (Firestore CRUD)

Status: Completed

### Milestone 2 — Player Management

Goal: Establish a player catalogue with attributes so teams can reference known players.

Deliverables:

- Players page with search and filter

- PlayerFormDialog (name, role, batting/bowling style)

- PlayerSearchInput component

- Player service (Firestore CRUD)

Status: Completed

### Milestone 3 — Statistics Engine

Goal: Compute and display career statistics for individual players across all completed matches.

Deliverables:

- playerStats.js utility — aggregates batting and bowling stats from completed matches

- PlayerProfilePage — career overview with per-match breakdown

- useCompletedMatches hook — queries matches where player appeared

- playerRefs linkage between match scorecard and player catalogue

Status: Completed

### Milestone 4 — Discovery

Goal: Allow unauthenticated users to browse public matches.

Deliverables:

- DiscoverPage — lists active and recent public matches

- discoveryService.js — Firestore query for public, non-deleted matches

- useDiscoverMatches hook

Status: Completed

### Milestone 5 — Notifications

Goal: Keep users informed of access approvals, rejections, and match activity.

Deliverables:

- NotificationsPage

- NotificationBell component with unread count badge

- notificationService.js — create/read/mark-read

- useNotifications hook

- useFollowMatch hook — follow a match for updates

Status: Completed

### Milestone 6 — Tournament Foundation

Goal: Allow admins to create tournaments and assign teams.

Deliverables:

- TournamentsPage — list, create, archive

- TournamentDetailsPage — linked matches, team roster, status management

- PublicTournamentPage — public viewer (no auth)

- tournamentService.js — CRUD, team assignment, match query builder

- useTournament, useUserTournaments hooks

- Tournament format options: League, Knockout, League+Knockout, Custom

Status: Completed

### Milestone 7 — Tournament Standings

Goal: Display points table and standings for a tournament.

Deliverables:

- Standings calculation from linked match results

- Points table component within TournamentDetailsPage

Status: Partially implemented — standings display is present; automated NRR calculation is a future roadmap item.

### Milestone 8 — Tournament Fixtures

Goal: Display fixture schedule and results within a tournament.

Deliverables:

- fixtureService.js — fixture queries

- Fixtures list within TournamentDetailsPage

Status: Service layer created; fixture display is implemented within the tournament detail page.

### Milestone 9 — Tournament Statistics

Goal: Aggregate player statistics scoped to a tournament.

Deliverables:

- Tournament-level top batters and top bowlers

- Stats filtered by tournamentId on match documents

Status: Partially implemented — infrastructure in place; full aggregation UI is a roadmap item.

### Milestone 10 — AuctionArena Import

Goal: Allow corporate cricket organizers to import teams and players from an AuctionArena Excel export.

Deliverables:

- ImportsPage — upload, preview, conflict resolution, execute

- ImportHistoryPage — past import sessions

- importService.js — three-phase import with chunked writes and rollback

- Conflict strategy options: teams (merge/skip/replace), players (update/skip)

- Progress bar (0–100%)

- Rollback function (rollbackImport)

Status: Completed

### Milestone 11 — Production Readiness

Goal: Harden the application for real-world deployment.

Deliverables:

- Sentry error monitoring integration (sentryService.js)

- Firebase Analytics event tracking (analyticsService.js)

- assertFirestoreSafePayload Firestore write guard

- captureError calls on all critical service write paths

- Environment variable validation (config/env.js)

- Scorer access request flow (scorerRequestService.js, ScorerRequestsPage)

- Match collaborative access (matchAccessService.js)

Status: Completed

### Milestone 12 — Product Polish

Goal: Improve UX consistency, add sharing features, and finalize the design system.

Deliverables:

- ResultShareDialog and ResultShareCard (match result image)

- ShareMatchDialog (copy link + share options)

- Player of the Match selector

- Theme mode toggle (dark/light)

- Consistent empty states, error states, loading states across all pages

- StatusBadge component for uniform match/tournament status display

Status: Completed

## 4. Deliverables

| # | Deliverable | Type |
| --- | --- | --- |
| 1 | Match creation wizard | Feature |
| 2 | Live scoring engine | Feature |
| 3 | Public scorecard + live viewer | Feature |
| 4 | Team management | Feature |
| 5 | Player management + profiles | Feature |
| 6 | Career statistics engine | Feature |
| 7 | Discovery page | Feature |
| 8 | In-app notifications | Feature |
| 9 | Tournament management | Feature |
| 10 | AuctionArena import with rollback | Feature |
| 11 | Sentry error monitoring | Infrastructure |
| 12 | Firebase Analytics | Infrastructure |
| 13 | Scorer request workflow | Feature |
| 14 | Match collaborative access | Feature |
| 15 | Result share card | Feature |
| 16 | PRD | Documentation |
| 17 | Technical Architecture Blueprint | Documentation |
| 18 | Project Plan | Documentation |
| 19 | Repository Guide | Documentation |
| 20 | AI Usage & Metrics | Documentation |
| 21 | Test Report | Documentation |
| 22 | README | Documentation |
| 23 | Presentation Deck Content | Documentation |
| 24 | Prompt Library | Documentation |

## 5. Risks

| Risk | Likelihood | Impact | Notes |
| --- | --- | --- | --- |
| Firestore quota exhaustion during import | Medium | High | Chunked writes mitigate; free tier limits apply |
| Real-time listener cost growth | Low | Medium | Each viewer adds a Firestore read; monitor usage |
| Browser incompatibility for Excel parsing | Low | Medium | xlsx library handles most formats |
| Firebase project misconfiguration in deployment | Medium | High | env.js validates all required vars at startup |
| Sentry DSN not set in production | Low | Low | Monitoring silently disabled; no user impact |
| Concurrent scoring conflicts | Low | High | Single-writer model assumed; no OCC/transaction locking |

## 6. Mitigation Strategies

| Risk | Mitigation |
| --- | --- |
| Firestore quota during import | Chunked writes of 10; import status persisted so partial runs are detectable |
| Concurrent scoring | Document that only one scorer should be active at a time; collaborative access is for handover, not simultaneous editing |
| Firebase misconfiguration | config/env.js throws at startup if any required env var is missing |
| Data loss on import failure | rollbackImport cleans up batch-tagged records; status set to "Failed" so re-run is safe |
| Real-time listener scaling | Firestore handles fan-out automatically; cost monitoring via Firebase console |

## 7. Tools & Technologies

| Category | Tool | Version |
| --- | --- | --- |
| Frontend framework | React | 18 |
| Build tool | Vite | 5 |
| UI library | Material UI (MUI) | 5 |
| State management | Redux Toolkit | latest |
| Routing | React Router | 6 |
| Database | Firebase Firestore | v9 modular SDK |
| Authentication | Firebase Auth | v9 modular SDK |
| Analytics | Firebase Analytics | v9 modular SDK |
| Error monitoring | Sentry (@sentry/react) | latest |
| ID generation | uid | latest |
| Excel parsing | xlsx (SheetJS) | latest |
| Hosting | Firebase Hosting | — |
| Code quality | ESLint | — |
| AI assistance | OpenAI Codex / ChatGPT | — |

## 8. Resource Utilization

| Resource | Details |
| --- | --- |
| Development team | 1 developer (AI-assisted) |
| Firebase plan | Spark (free) during development; Blaze (pay-as-you-go) for production |
| AI tools | OpenAI Codex for code generation; ChatGPT for architecture review and prompt engineering |
| Version control | Git (GitHub) |
| IDE | VS Code |
| Testing | Manual testing (primary); ESLint as static analysis |